## Slide 1: Fire Station Project
Update Dec. 2022

## Slide 2: Acknowledgements 2021/2022
Architecture Selection Team 2021
  Rodney Bartlett, Tim Herlihy, Ed Walker, Jon Hampson, Tom Humphrey, Peter Laroche, Ed Walker, Nicole MacStay
Municipal Task Force 2021
  Roland Patten, Bill Kennedy, Alan Zeller, Kate Coon, Jon Hampson, Valerie Jenkins, Peter Laroche, Colin Murdough, Sarah Steinberg-Heller, Ed Walker, Rob Fox, Beth Alpaugh-Cote, Matt Lundsted, Danica Melone, Nicole MacStay
Select Board
  Bill Taylor, Tyler Ward, Bill Kennedy
Budget Committee
  Carl Mabbs-Zeno, Leslie Lewis, Mandy Sliver, Rick Lesser, Andrew Osterman, Ronnie McIntire, Mary Clark, Al Lenos
Fire Dept.
  Ed Walker, Jon Hampson, Brad Winters
Other Town Staff
  Lilli Gilligan
  Tim Rose
Residents of Peterborough

## Slide 3: Activities/Studies Leading up to 2021
Evans Flats Analysis, 2004
Weller and Michael - Municipal Facilities Assessment and Feasibility Study, 2005
Municipal Needs Study Task Force, 2006
Master Plan Steering Committee, 2008
Municipal Facilities Chapter 12, 2013
Warren Street Architects Preliminary Fire Station Program, 2017
HKT – Programmatic Study, Schematic Design, Site Survey, Cost Estimating, 2021
Visit: peterboroughprojects.info

## Slide 4: Fire Station Project – Phase 2
Gather information to inform Peterborough’s project and process for project delivery
Report back to Select Board with recommendations
  Balancing programmatic need with availability of funding
  Understanding what the community is willing to invest
  Project delivery methods
  Learning from other communities that have built fire stations
  Gather professional service resources
  Evaluate alternatives, such as re-use of an existing fire station design
  Seek out and utilize community input

## Slide 5: Project Development Assumptions
The project scope is the development of a new facility designed to house the Fire and Ambulance Services, with some consideration to future community needs
The Select Board are the owners of this project. They will be provided with regular updates and will formally decide on all relevant considerations leading to public vote in May of 2024
Peterborough has committed to the development of a new fire station to be located on Elm St.
Future contracted service providers will be tasked with validating and/or revising the prior programmatic study
  Programmatic information will be delivered in a meaningful and easy-to-understand format
The new station will be designed to accommodate that validated/revised program the Dept. currently delivers, with some consideration to future growth
The community expects a project that balances programmatic need with financial viability
The community expects a strong public process that solicits and utilizes community input

## Slide 6: Summary of Activities May 2022 to present
May
  Town Meeting authorizing $2m for design, engineering & construction of a new fire station
  Meetings w/ Select Board members, Fire Chief, Town Administrator, Budget Committee members
June
  Select Board workshop to discuss expectations and goals for the project
  Additional meetings w/ stakeholders
July
  Budget Committee / Finance informal meeting to establish goals for Aug. budget / CIP session
  Additional meetings w/ stakeholders
August
  Keene, Swanzey, Groton, and Westford tour (Bud Com)
  Additional meetings w/ stakeholders
  Budget Committee / CIP joint meeting to discuss debt-cap / bonding capacity for the project
September
  Somersworth, Dover tours
  Fire Design Symposium
October
  Select Board provided 70% total bond capacity target for project
November
  Select Board workshop
  Newbury tour
  Additional meetings w/ stakeholders

## Slide 7: Facility Tours
Keene, Swanzey, Dover, Somersworth, Westford MA*, Groton MA, Newbury
  Met with Fire Chiefs, City/Town Managers, and staff for Q&A and tour
    Bud Com developed a great list of questions
    Discussion on public process, design process
    Obtained helpful RFQ and contract documents
  Key takeaways:
    No two projects were exactly alike, though some consistencies in design and process emerged
      Projects ranged from $3 million to $11 million
        2008 through 2022
    Projects utilized strong owner representation
    Size and scope varied greatly based on programmatic needs, community goals, availability of funding, type of government
    Many design considerations Peterborough may be able to use
    Avoidable design oversights
    City Managers were ecstatic with the outcome, Fire staff resoundingly indicated additional space was needed 
    Steering Committees ranged in size and scope depending on the community

## Slide 8: Bonding Capacity Meeting
Not to exceed 70% of total bond capacity
  Projected FY25 $12,150,863.
  This may necessitate a phased approach to construction in order to meet long-term programmatic goals

## Slide 9: FIERO Design Symposium
Opportunity to network and learn from other communities and professional service providers
Covered topics such as:
  Project programming
  Project delivery systems
  Emerging and existing technologies
  Design
    Apparatus bays
    Kitchens
    Fitness
    Office spaces
    Decontamination
    Laundry
    Humidity control
  Community engagement & effective planning
  Safety
  Location analysis
  Sound control
  Decontamination
  RFP/Q Process
  Phased construction
  Construction administration
  USDA loan information
  Storm shelters
  Climate change
  Construction pricing trends
  Supply-chain issues

## Slide 10: Project Delivery Methods: Design / Bid / Build
Design / Bid / Build
  50% projects nationwide
  10% in the northeast
  Advantages
    One bid package
    Competitive bidding can sometimes result in lower pricing
    Low cost at time of bid based on contractors' interpretation of plans/specs
    Provides fair and equitable delivery system for contractors
    Allows adequate control for project owner
  Disadvantages
    Change Orders
    Limited opportunity for value engineering
    Multiple points of contact during construction between owner/designer/contractor
    Schedule determined by owner / architect
    Three party conflict resolution (owner/designer/contractor)
    Owner is mediator between architect and contractor
    Owner assumes the most risk for the project (accuracy of drawing, managing numerous contracts)
    Architect schedules sometimes do not align with contractors
    Bids can be missed due to problematic construction estimates
    Design constructability issues can arise requiring additional time and money to rectify

## Slide 11: Project Delivery Methods: Design / Build
Design / Build
  10% projects nationwide
  Advantages
    Fast delivery compared to traditional design-bid-build method
    One point of contact between owner and contractor/designer
    Designer has access to construction cost during the design phase
    Owner has access to the project team
    Quality control is enhanced with the designer and contractor communicating during design phase
  Disadvantages
    Tends to be the most expensive delivery method
    Tends to not be utilized on expensive public projects
    Less involvement from owner and public
    Architect does not serve directly as owners' agent
    Cost commitments often not based on full design set
    Limited opportunity for value engineering

## Slide 12: Project Delivery Methods: Construction Manager at Risk (CMAR)
CMAR
  40% projects nationwide
  90% of northeast projects
  Advantages
    Detailed cost transparency & regular cost estimating throughout project to meet budgetary targets and key dates
    Key personnel continuity for the entire project
    Design input and constructability collaboration between owner, designer, and construction manager
    Minimizes change orders / allows for carrying lower contingencies
    Aligns cost with scope prior to GMP
    Mitigates risk for project owner
    Increased project control for the community, particularly in design phases
    Pre-construction Services: development of master schedule, early budget estimates, programmatic review, evaluation of alternatives, site analysis, and other considerations before defining scope for architectural services
    Most likely delivery method to control cost and work to a prescribed budget
  Disadvantages
    Increased collaboration requires additional time, meetings, etc.
    Quality control issues with the utilization of less skilled subs
    Lower-quality materials can be used to keep cost down
    Risk for communication errors since the construction manager is a single point of contact

## Slide 13: Recommendation
Formation of RFQ Development and Selection Team for CM & Architecture Services
  Community Input – total project value, questions regarding programming, community engagement
  Select Board Direction – community engagement, total project value, evaluation of alternatives
  Design & Construction Challenges – supply-chain, accurate scheduling, selecting the right architect and consultants, market volatility
Construction Management
  Select first for pre-construction services and expert owner representation
Architecture
  Select second

## Slide 14: Recommendation Cont’d
CM Pre-Construction Services (select 1st)
  Assist with defining preliminary program and establishing project goals
  Prepare master schedule
  Prepare regular cost estimates and help with regular value engineering
  Evaluate alternatives
    Design re-use
    Phased construction
  Evaluation of existing work including programmatic studies
  Site analysis
  Assist with architect/engineer selection
  Assist with coordination of community engagement
  Address constructability and scheduling issues early in the process
    National construction pricing has increased 55-65% since 2009 depending on region
    Since the pandemic, construction pricing has increased at a rate of 3% per quarter, 18% from Q1 to Q3 2021
    Pricing has begun to level off since last year, but remains volatile
Architecture/Engineering (select 2nd)
  Coordinate and execute community input strategy
  Design development
    Programming
    Schematic design
    Construction documents
    Town meeting 2024
    Construction

## Slide 15: Professional Services RFQ and Selection Team
Establish goals and priorities for the community and expectations for professional service providers
Review, revise, and approve RFQ documents and scoring matrix for each phase
Perform in-person interviews with prospective service providers and score submissions
Recommend selection and contract awards to the Selectboard
Timeline
  Dec. 22 - meet as-needed to develop RFQ documents and scoring matrix
  Jan. 23 - “out to bid” for professional CM services & CM selection process
  Feb. 23 - work with selection team and CM on development of RFQ for architectural services
  March 23 – “out to bid” for architectural services & architect selection

## Slide 16: RFQ Development / Selection Team - Recommendation
Bill Taylor, SB Project Liaison
Ed Walker, Fire Chief
Carl Mabbs-Zeno, Budget Committee
Tim Herlihy, Code Enforcement Officer
Sarah Steinberg-Heller, Planning Board
Tony Cassady, Energy Committee
Mandy Sliver, Treasurer / Budget Committee
Carol Nelson, EDA Subcommittee
Seth MacLean, Project Manager

## Slide 17: Tentative Project Schedule
Dec. 2022 to March 2023
  Selection of professional service providers
March 2023 to Dec. 2023
  Appointment of Steering Committee
  Community engagement
    In-person meetings, online, social media, surveys, office hours
  Design development
  Approved working / biddable construction documents
January 2024
  Public budget process
May 2024
  Town meeting vote
June 2024
  Construction bidding period

## Slide 18: Contact me!
Seth MacLean, Director DPW
Email: seth@peterboroughnh.gov
Phone: 603-924-8000 ex.102
Fire Station Project - Office Hours:
  Wednesday afternoons 1pm-2pm, or as scheduled.